# **SCRUM Sprint 2 (6 Oct – 13 Oct)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task ID | Task Description | Assigned To | Status | Notes |
| SP-16 | Managing GitHub push, merge, and commits | Karan | In Review | Ensure all branches are up to date, PR workflow followed. |
| SP-33 | Research and collect academic papers related to data evaluation – Part 1 | Priyanka | In Progress | Focus on data accuracy, validation, and evaluation frameworks. |
| SP-34 | Research and collect academic papers related to data evaluation – Part 2 | Karan | In Progress | Supplement with AI-driven evaluation and comparative techniques. |
| SP-38 | Research best API for routing/searching | Karan | To Do | Compare OpenStreetMap and Mapbox for route safety and cost efficiency. |
| SP-39 | Preparing plan for data cleaning | Hina | To Do | Outline data preprocessing and integration from survey and routing APIs. |
| SP-40 | Create survey for pedestrians/cyclists | Huda | In Review | Draft finalized; focus on safety perceptions and commuting behavior. |
| SP-41 | Clean GitHub repository | Hina | To Do | Remove redundant branches and organize folders. |
| SP-42 | Create & schedule retrospective document | Sai Priyanka | To Do | Prepare template for weekly reflection, track progress against sprint goals. |
| SP-43 | Enhance prototypes | Huda | To Do | Improve UI flow and visual consistency for medium-fidelity designs. |
| SP-44 | Research environment setup | Karan | To Do | Finalize configuration for development/testing environments. |
| SP-45 | Create Gantt chart for the project | Shalini | In Progress | Draft timeline for all sprint tasks and milestones for GitHub upload. |
| SP-46 | Review previous projects | Sai Priyanka | To Do | Analyze earlier UX and route planning case studies for insights. |
| SP-47 | Prepare weekly project presentation (Week 4) | Shalini | To Do | Prepare slides and assign speaking roles for next review session. |